## Slide 1: DRRP—Grand Junction
Fall 2014: Where we’re at, and where we’re headed
Sparky Taber-GJFO BLM

## Slide 2
To Date:
94 distinct active treatment units for 717 acres
Smallest: .1 acres
Largest: 96 acres
Avg. size: 7.6 acres
Mechanical, manual, secondary weed treatments, re-vegetation

## Slide 3
Resprouts:
Most units (except those in progress) have been treated at least once, some as many as 3X.

## Slide 4
Knapweed:
19 miles of river have been treated on both sides. More to come after in-progress tamarisk work done.

## Slide 5
Cottonwoods:
Hundreds of natural-start trees have been wrapped

## Slide 6
Cottonwoods:
Some were added mechanically

## Slide 7: Fish Sampling……..

## Slide 8: Fish sampling……..

## Slide 9
Willows and seed:
Thousands of willows planted over many sites
Numerous units seeded with grasses and shrubs

## Slide 10
Monitoring:
Crew is nearing completion of a thorough evaluation of all 94 units.
Data will inform us of future maintenance work.

## Slide 11: Where we are headed……..
Let’s go here…
You go first. It’s full of bears.

## Slide 12: Finishing touches (on the 94 units):
Complete resprout treatments (winter 2014/2015)
Complete monitoring (fall 2014)
Complete tamarisk removal (winter 2014/2015)
Complete initial knapweed treatments (fall 2014)

## Slide 13
Future maintenance work…………

## Slide 14: Hoary cress (whitetop)treatments ID’d in monitoring (spring season)

## Slide 15: Kochia & lambsquarters suppression (spring season)
Kochia

## Slide 16: Cheatgrass suppression in select areas (fall season)

## Slide 17: Knapweed re-treatments (fall season)
Residual knapweed

## Slide 18: Burn piles….(winter)

## Slide 19: Unwrap cottonwoods….(anytime)

## Slide 20: Re-work sites with over-thick mulch (fall/winter)
Expose more soil
Re-seed if necessary
Options:
Contract skid steer or small dozer
Agency skid steer
Agency Fecon® mulcher
Contract Fecon® mulcher

## Slide 21
Questions?
Comments?